In attendance: ICCB-Synda Jepsen(chair), Randy Vogt(vice chair), Don Poggenssee, Sue Knop, Dennis Leonard, Luke Collins(director)

ICC Foundation: Nicki Ehrig (foundation chair)

Guests: Keith Brown (property owner)

Prior to the meeting: 6pm

Keith Brown was invited to discuss the potential acquisition of his property adjacent to Crawford Creek, funding options and timeline. Keith and the Board would both prefer that the property be added to the park to benefit the conservation of the lake and increase public access. He would like his family’s history with the land that makes up most of the park to be recognized with signage near the entrance. Both sides would like to purchase the property this fall 2026 at the expiration of the current CRP contract, if funds could be raised in time.

National Pheasants Forever rep Eric Sytsma had been consulted initially to assist in the purchase of the property and spoke with Luke prior to this meeting to discuss acquisition options. The original plan would have NPF acquire the property while ICCB staff and partners raised funds but due to the price vs size of the property this may not be the best option for everyone involved. The funds would need to be paid back within 24months and be provided at or near the prime lending rate. If funds are not raised in that time the property would be sold by Pheasants. We discussed having Keith sign a purchase option or purchase agreement with the board for a set 12 or 24month timeframe. We would still have fundraising support from Pheasants Forever and Keith would receive the CRP payments for those years. There are two primary grant options for this type of purchase, but the application timeframe would be between November to February. The appraisal completed in 2024 has expired and we will need another one done (approximately 8weeks) prior to any loan or grant applications. Keith is open to some type of land donation but would like to have a current appraised value before committing to an amount. Keith left around 7pm and the board meeting began.

Primary:

Call to order: 7pm M- Dennis 2nd -Don

Approval of Agenda: M- Don 2nd-Randy

Approval of April Minutes: M-Don 2nd-Randy

Approval of Billing Report: M-Sue 2nd-Don

- Reviewed current budget

Secondary:

Update: discussed the betterment grant awarding $12,000 towards the playscape at CCRA. Luke requested (via prior email to board) that approximately $8000 be added to the general maintenance fund from conservation purchases so that the order can be placed with RehabMart of $18,620 for system and delivery, on the next bill date.

Mower purchase:

- M- Don  2nd- Randy: to purchase the JD zero turn mower that ICCB is currently leasing at the end of the 1yr term June 1st, 2026. We will trade the 2009 z997 and use the remaining equipment budget for this FY.

- Purchase new Kubota commercial diesel mower from Alta implement. The board agreed that we could pursue a finance option with the downpayment from this year and 36month finance option if there is enough left in this FY. We will decide at the June 10th meeting.

Future equipment needs discussed:

- We would like to update the Moorehead Gator to a Polaris UTV with a higher payload capacity for the wildfire spray system. A new Polaris 1000 is $18,000 and a new Gator 845 is $25000.

- We would like to start budgeting for a new or gently used track skid loader for grading at the campgrounds and grubbing honeysuckle at Moorehead.

ICCB partners:

- The high school class from Ridgeview assisted with planting 9 fruit trees at CCRA along a trail near the campground at the request of a few Foundation members.

- Danielle’s father presented us with the opportunity to salvage a playground system from a school renovation project in Urbandale. We will have a few days in June to go pick up the structure and haul it here then we can decide where it will fit in our parks.

Open Discussion:

- Honeysuckle removal; Synda said that one of the Moorehead park neighbors had found some success removing honeysuckle with a mini excavator. He expressed concern about the condition of the invasive plant’s regrowth along our property line. We discussed whether it would be practical to purchase a small used excavator to

- Sue asked about the placement of an old dock section to be used as a bridge on a trail at Moorehead that had been previously discussed.

- Synda asked about the timing of the CCRA beach grooming.

- Sue asked for suggestions about a disc golf donation and disc storage cabinet

- We discussed the future funding and donation options for fish stocking beyond the 5yr plan

Adjournment: 815pm

Next meeting will be at 6pm June 10th, 2026, at the Conservation Center